# Phase 1 — Completion Report

Project: Virtualfactor IT CMDB Repository: https://github.com/jallamasc/vf-cmdb Branch: feature/phase-1-quick-add-rack-hierarchy (PR #3 → master) Date completed: 2026-07-23 User: Alejandro (jallamasc), Virtualfactor, Bogotá, Colombia

## 1. Scope Delivered

Phase 1 grew beyond the original preparation doc. In addition to the Quick-Add UI and rack hierarchy, the user requested a full naming-convention engine and several deployment-hardening fixes. All of the following shipped:

### 1.1 Physical hierarchy (Site → Datacenter → Floor → Room → Rack)

- New tables: datacenters, datacenter_floors, rooms, rack_types.

- racks extended with datacenter_floor_id, room_id, rack_type_id, code, and total_units.

- rack_types reference entity manages standard rack heights/categories (16U, 32U, 42U, 48U seeded) instead of a free-form height field.

- Alembic migration 0003_hierarchy_and_naming.py — idempotent/guarded (helper predicates _has_table, _has_column, _has_fk, _has_check, _has_index).

### 1.2 Quick-Add UI

- frontend/src/pages/Hierarchy.tsx — inline collapsible forms (not modals) at the top of the page for every hierarchy level, per the agreed UI pattern.

- Cascading parent selectors (Site → Datacenter → Floor → Room → Rack).

- Wired into routing (App.tsx) and navigation (Layout.tsx, “Physical Hierarchy” under “Sites & Physical”).

### 1.3 Naming-convention engine

Implemented in backend/app/abbrev.py, enforced in backend/app/crud.py, exposed via backend/app/routers/special.py, and surfaced in the UI via frontend/src/components/AbbrevField.tsx.

| Feature | Rule delivered |
| --- | --- |
| Case enforcement | Per record-type setting case_enforcement ∈ {uppercase, lowercase, mixed}. Applied to code/abbreviation and relevant name fields. |
| Allowed characters | Domain-name charset [A-Za-z0-9-], no leading/trailing hyphen, no consecutive --. Enforced as DB CHECK + server validation + client DOMAIN_RE. |
| Trailing sequence number | name_prefix + sequence_number columns on 5 device tables. No zero-padding. |
| Gap reuse | GET /naming/gaps?prefix=… returns used numbers, gaps, next sequential, and a recommendation. UI (SequenceGapHelper.tsx) prompts the user to reuse a gap or continue sequentially. |
| Trim modes | trim_mode ∈ {manual, first_1, first_2, first_3, first_4, acronym, consonants}. Live preview via GET /naming/preview. |
| Global uniqueness | abbreviation_registry table with a functional unique index uq_abbreviation_registry_lower on lower(abbreviation) — case-insensitive uniqueness across all entity types. GET /naming/check-abbreviation powers the live check. |

### 1.4 Seed corrections

- Site “Home” → code hm (not hq; hq reserved for a future “Head Quarters”).

- Resolved 10 pre-existing abbreviation collisions / charset violations in seed.py (e.g. “Virtual Server” vs → vse), and every lookup + hierarchy item is now registered in abbreviation_registry via abbrev.sync_registry.

### 1.5 Deployment hardening (added this phase — see incident below)

- deploy-podman.sh: idempotent up/restart, new reset and recover subcommands.

- podman-compose.yml: pinned volume names (vf-cmdb_pgdata, vf-cmdb_pgadmin), overridable via ${PGDATA_VOLUME} / ${PGADMIN_VOLUME}.

- Quadlet volume units unified to the underscore names to match compose.

- deploy/scripts/vf-cmdb-backup.sh: pgAdmin volume name corrected to underscore form.

- New deploy/scripts/recover-podman-volumes.sh (4-phase, data-safe recovery).

## 2. Verification Results

- Backend: alembic upgrade head and python -m app.seed ran successfully. Smoke tests (httpx) confirmed naming preview, gap detection, and conflict rejection (422/409) behave as designed.

- Frontend: npm run build (tsc -b && vite build) compiles cleanly.

- End-to-end: After the deployment incident was resolved (below), the user confirmed the app is reachable and functional again.

## 3. Deployment Incident & Resolution (Podman volume-store corruption)

### Symptom

On repeated podman-compose up, the stack failed with:

Error: creating container storage: the container name "vf_cmdb_db" is already in use …
Error: inspecting volume vf-cmdb_pgadmin: more than one result for volume name … : volume already exists
… later spreading to vf-cmdb_pgdata as well.

### Root cause

Two deployment paths had been run on the same host: - podman-compose → created underscore-named volumes (vf-cmdb_pgadmin). - Quadlet/systemd → created dash-named volumes (vf-cmdb-pgadmin, vf-cmdb-pgdata).

The overlapping create/inspect operations left duplicate name keys in podman’s internal volume database (boltdb). podman volume inspect <name> then returned “more than one result for volume name”, which podman-compose cannot recover from, and each aborted run left half-created containers whose names were still reserved (the cascading “container name already in use” errors).

### What was tried (in order)

- Idempotent container cleanup + targeted podman volume rm of the pgadmin variants — cleared pgadmin but not the corrupted key.

- podman system renumber (rebuilds ID/lock DB, non-destructive) — did not dedupe the duplicate volume-name key in podman 4.9.3.

- A non-destructive “fresh-volume switch” script path (create new volume, copy data, repoint via PGDATA_VOLUME).

### Final resolution

The user ran podman system reset -f, which cleared the corrupted store entirely. Images rebuilt from the Containerfiles and the stack came back up with access restored.

Note on data: a podman system reset -f wipes all volumes. In this case the reset resolved access and the environment is essentially a fresh data plane (seeded on boot). The recover-podman-volumes.sh script now performs an on-disk pg_dump-independent file backup before any destructive step, so a future occurrence can be repaired without data loss.

### Preventative measures now in the repo

- Single source of volume names across compose and Quadlet (underscore form).

- ./deploy-podman.sh recover — Phase 1 backs up on-disk PostgreSQL files, Phase 2 attempts least-destructive repair, Phase 3 switches to a fresh volume name (non-destructive), Phase 4 (guarded by CONFIRM_RESET=1) does the full reset and restores from the Phase-1 backup.

- Operational rule: use only one deployment path per host — either deploy-podman.sh up (compose) or the Quadlet/systemd units, never both.

## 4. Lessons Learned / Carry-Forward Rules

- Never mix compose and Quadlet on the same host — pick one lifecycle manager.

- Pin volume names explicitly so no tool auto-prefixes divergent names.

- Back up on-disk volume files before any podman system reset — data lives as plain files under the volume mountpoint, independent of the (corruptible) metadata DB.

- Naming-convention enforcement belongs in the application/CRUD layer (clean 422/409) and the DB layer (CHECK/unique) — belt and suspenders.

## 5. Commit Trail (branch feature/phase-1-quick-add-rack-hierarchy)

| Commit | Summary |
| --- | --- |
| fce6f08 | Backend: hierarchy tables + global naming registry + migration + seed |
| f9999ad | Frontend: Quick Add hierarchy + abbreviation field + gap prompt |
| 90eec80 | deploy: idempotent up/restart + reset for stale podman state |
| 696e5b1 | deploy: pin volume names + robust reset |
| 5443aac | deploy: add recover-podman-volumes.sh |
| 89f1d7e | deploy: non-destructive fresh-volume recovery |

## 6. Status

✅ Phase 1 complete and merged-ready (PR #3). App verified running by the user. Ready to proceed to Phase 2 — see PHASE_2_PREPARATION.md.